Plan B

Product Execution Plan

Requirement

Product design

Murray Team

5/22 - 6/20 : 22.0日

Requirement analysis

Gloria Team

5/1 - 5/5 : 1.0週

Competitive Analysis

Jill Team

5/1 - 5/5 : 1.0週

Minimum Viable Product

5/22 - 6/20 : 1.0月

Usability Testing

Prototype Design

Requirements Classification

Gloria Team; Jill Team

5/8 - 5/12 : 5.0日

PRD

Project arrangement

Collaboration

Risk assessment

David Team

5/29 - 6/2 : 1.0週

Process Specifications

Sarah Team

5/29 - 6/2 : 1.0週

UI

Core requirement

Key requirement

Secondary requirement

Industry analysis

Potential user image

User scenario simulation

surface and deep requirement

Matching Product Demand